Scrum-palaverimuistio (tiimin sisäinen)

Täytä jokaisesta palaverista. Toimii sekä työn seurantana että näyttönä projektin etenemisestä. Palautus GitHub-repoon /Documents-kansioon.

Täyttösäännöt (vähimmäivaatimus kurssille)

• Pidä muistio lyhyenä: 5–10 min täyttö riittää.

• Kirjaa B kohta

• Linkitä GitHub Projects -kortteihin tai mainitse korttien otsikot, jotta näyttö on todennettavissa.

• Jos joku ei ollut paikalla, kirjaa se ja miten tieto välitetään hänelle.

A) Tiimin tiedot

| Kenttä | Täytettävä arvo |
| --- | --- |
| Kurssi / toteutus | Mobiilikehitysprojekti (IN00ED17-3003) |
| Tiimin nimi | Ryhmä 1 |
| Jäsenet (nimet) | Samuli Kokko, Nico Lappalainen ja Niko Pippuri |
| GitHub-repo (URL) | https://github.com/Mobiilikehitysprojekti-ryhma-1/Mobiilikehitysprojekti-ryhma-1 |
| GitHub Projects (URL) | https://github.com/orgs/Mobiilikehitysprojekti-ryhma-1/projects/2/views/1 |

B) Palaverimerkintä (kopioi tämä osio jokaiselle palaverille)

| Kohta | Täytettävä arvo |
| --- | --- |
| Palaverityyppi Daily | Almost weekly |
| Päivämäärä | 10.1.2026 |
| Kellonaika + kesto | 18-19 |
| Osallistujat (paikalla) | Samuli Kokko, Niko Pippuri ja Nico Lappalainen |
| Poissa (ja miten tieto välitetään) | - |
| Sprintti / viikko (esim. Sprint 2) | Sprint 1 |
| Mistä keskusteltiin, pääkohdat? | Aiheen valinta, ensimmäinen työnjako, projektin toteutus ja työskentelyperiaatteet |

1) Tilannekierros (Scrum-tyyli)

| Nimi | Mitä tein edellisen palaverin jälkeen? | Mitä teen seuraavaksi? | Esteet / riskit |
| --- | --- | --- | --- |
| Samuli Kokko |  | Arkkitehtuurisuunnitelma, projektin alustus, data-flow kaaviot mermaidilla | Kiireinen arki, muutto, työt yms |
| Niko Pippuri |  | Projektin aiheen valinta, sovelluksen ominaisuuksien suunnittelu, | Kiireinen arki ja työt |
| Nico Lappalainen |  | UI – suunnitelma, projects ja repon perustaminen, käyttöoikeuksien myöntäminen | Kiireinen arki ja työt |

2) Päätökset ja sovitut asiat

| Päätös / sopimus | Perustelu (lyhyesti) | Vaikutus (mitä muuttuu) |
| --- | --- | --- |
| Projektin aihe: Omahoidon sovellus | Realistinen aihe ja helppo kehittää ominaisuuksia kurssin tavoitteet huomioiden |  |
| Työn jako |  |  |

3) Toimenpiteet (Action items) – konkreettiset tehtävät

| Tehtävä | Vastuuhenkilö | Deadline | GitHub Projects -kortti (linkki tai otsikko) | Valmis? (☐/☑) |
| --- | --- | --- | --- | --- |
| Käyttöliittymäsuunnitelma | Nico Lappalainen | Sprint 1 | UI plan | ☐ |
| App Navigation | Nico Lappalainen Samuli Kokko | Sprint 1 | App Navigation Role-Based Access and interface | ☐ |
| Username ja PIN login | Samuli Kokko | Sprint 1 | Username and PIN login | ☐ |
| Biometric login | Samuli Kokko | Sprint 1 | Biometric (Fingerprint) login | ☐ |
| Role-based Access and interface | Samuli Kokko | Sprint 1 | Role-based Access and interface | ☐ |
| As a user, I want to select a role (ADMIN or USER) so that I can access the correct version of the application. | Samuli Kokko | Sprint 1 | As a user, I want to select a role (ADMIN or USER) so that I can access the correct version of the application. | ☐ |
| As an admin, I want to see a daily summary dashboard so that I can quickly understand the user’s status | Niko Pippuri | Sprint 1 | As an admin, I want to see a daily summary dashboard so that I can quickly understand the user’s status | ☐ |
| As an admin, I want to set medication times so that the user receives reminders at the correct moments. | Niko Pippuri | Sprint 1 | As an admin, I want to set medication times so that the user receives reminders at the correct moments. | ☐ |
| As an admin, I want to define a home area so that the system can determine whether the user stays at home. | Niko Pippuri | Sprint 1 | As an admin, I want to define a home area so that the system can determine whether the user stays at home. | ☐ |
| Location Status Monitoring | Niko Pippuri | Sprint 1 | Location Status Monitoring | ☐ |

4) Päivitykset GitHub Projectsissa / repossa

| Mitä päivitettiin? | Missä? (sarake/board/branch) | Todiste (linkki/otsikko) | Huom. |
| --- | --- | --- | --- |
| Päivitetty tiketit | Projects kanban |  |  |

5) Parking lot (asiat jotka jäivät auki)

- Tehtävälista koko projektille

- Advanced Video aihe

- Liiketoiminnan osuus

- Matikan osuus

6) Seuraava palaveri

| Kohta | Täytettävä arvo |
| --- | --- |
| Päivämäärä ja kellonaika | 24.1.2026 |
| Tavoite (1 lause) |  |
| Ennakkotehtävät (kuka valmistautuu mihin) | - |

B) Palaverimerkintä (kopioi tämä osio jokaiselle palaverille)

| Kohta | Täytettävä arvo |
| --- | --- |
| Palaverityyppi Daily | Almost weekly |
| Päivämäärä | 24.1.2026 |
| Kellonaika + kesto | 18-19 |
| Osallistujat (paikalla) | Samuli Kokko, Nico Lappalainen ja Niko Pippuri |
| Poissa (ja miten tieto välitetään) | - |
| Sprintti / viikko (esim. Sprint 2) | Sprint 2 |
| Mistä keskusteltiin, pääkohdat? | Projektin eteneminen ja riskit |

1) Tilannekierros (Scrum-tyyli)

| Nimi | Mitä tein edellisen palaverin jälkeen? | Mitä teen seuraavaksi? | Esteet / riskit |
| --- | --- | --- | --- |
| Samuli Kokko | Arkkitehtuurisuunnitelma Projektin tiketit kanbaniin Data-flow kaaviot | Autentikointi ja navigaatio sovellukseen Firebase projektin perustus Firestore perustaminen Firebase autentikointi | Muutto. TOdella paljon tekemistä arjessa tämän sprintin aikana. Suuri riski. |
| Niko Pippuri | Sovelluksen toiminnallisuuksien ja ominaisuuksien suunnittelu Liiketoimintasuunnitelman aloitus Ruokailu ja lääkemuistutukset | Ruokailu ja lääkemuistutukset Autentikointi ja rekisteröityminen Firebase ympäristön konfigurointi ja perustaminen GPS paikannus viimeistely Verenpainekuvaaja ja toiminnot | Työt |
| Nico Lappalainen | GPS paikannus Käyttöliittymä suunnitelma | GPS paikannuksen viimeistely | Työt |

2) Päätökset ja sovitut asiat

| Päätös / sopimus | Perustelu (lyhyesti) | Vaikutus (mitä muuttuu) |
| --- | --- | --- |
| Mergeäminen ja perustoiminta kuntoon!! | Sovellus erillisissä brancheissa, jotka yhdistettävä. Sprintin tärkein tehtävä. | Saamme toimivan kokonaisuuden. |

3) Toimenpiteet (Action items) – konkreettiset tehtävät

| Tehtävä | Vastuuhenkilö | Deadline | GitHub Projects -kortti (linkki tai otsikko) | Valmis? (☐/☑) |
| --- | --- | --- | --- | --- |
| Biometric login | Samuli Kokko | Sprint 1 | Biometric (Fingerprint) login | ☑ |
| Role-based Access and interface | Samuli Kokko | Sprint 1 | Role-based Access and interface | ☐ |
| As a user, I want to select a role (ADMIN or USER) so that I can access the correct version of the application. | Samuli Kokko | Sprint 1 | As a user, I want to select a role (ADMIN or USER) so that I can access the correct version of the application. | ☐ |
| As an admin, I want to see a daily summary dashboard so that I can quickly understand the user’s status | Niko Pippuri | Sprint 1 | As an admin, I want to see a daily summary dashboard so that I can quickly understand the user’s status | ☑ |
| As an admin, I want to set medication times so that the user receives reminders at the correct moments. | Niko Pippuri | Sprint 1 | As an admin, I want to set medication times so that the user receives reminders at the correct moments. | ☑ |
| As an admin, I want to define a home area so that the system can determine whether the user stays at home. | Niko Pippuri | Sprint 1 | As an admin, I want to define a home area so that the system can determine whether the user stays at home. | ☑ |
| Käyttöliittymäsuunnitelma | Nico Lappalainen | Sprint 1 | UI plan | ☑ |
| App Navigation | Nico Lappalainen Samuli Kokko | Sprint 1 | App Navigation Role-Based Access and interface | ☑ |
| Username ja PIN login | Samuli Kokko | Sprint 1 | Username and PIN login | ☑ |
| Location Status Monitoring | Niko Pippuri | Sprint 1 | Location Status Monitoring | ☑ |
| Authentication and Role management | Samuli Kokko | Sprint 2 | Authentication and Role management | ☐ |
| Admin Main Dashboard | Niko Pippuri | Sprint 2 | Admin Main Dashboard | ☐ |
| Home Location Setup | Niko Pippuri | Sprint 2 | Home Location Setup | ☐ |
| Medication Schedule Setup | Niko Pippuri | Sprint 2 | Medication Schedule Setup | ☐ |
| Admin Management | Niko Pippuri | Sprint 2 | Admin Management | ☐ |
| Meal Schedule Setup | Niko Pippuri | Sprint 2 | Meal Schedule Setup | ☐ |
| As an admin, I want to see a different interface than a regular user so that I can manage settings and monitor user data. | Samuli Kokko Nico Lappalainen Niko Pippuri | Sprint 2 | As an admin, I want to see a different interface than a regular user so that I can manage settings and monitor user data. | ☐ |
| As a user, I want to log in using my fingerprint so that I can access the application faster without entering my PIN code. | Samuli Kokko | Sprint 2 | As a user, I want to log in using my fingerprint so that I can access the application faster without entering my PIN code. | ☐ |
| As a user, I want to log in using a username and a PIN code so that my access to the application is secure and simple. | Samuli Kokko | Sprint 2 | As a user, I want to log in using a username and a PIN code so that my access to the application is secure and simple. | ☐ |

4) Päivitykset GitHub Projectsissa / repossa

| Mitä päivitettiin? | Missä? (sarake/board/branch) | Todiste (linkki/otsikko) | Huom. |
| --- | --- | --- | --- |

5) Parking lot (asiat jotka jäivät auki)

•

6) Seuraava palaveri

| Kohta | Täytettävä arvo |
| --- | --- |
| Päivämäärä ja kellonaika | 8.2.2026 |
| Tavoite (1 lause) | Sprint planning |
| Ennakkotehtävät (kuka valmistautuu mihin) | - |

B) Palaverimerkintä (kopioi tämä osio jokaiselle palaverille)

| Kohta | Täytettävä arvo |
| --- | --- |
| Palaverityyppi Daily | Almost weekly |
| Päivämäärä | 8.2.2026 |
| Kellonaika + kesto | 16-17 |
| Osallistujat (paikalla) | Samuli Kokko, Nico Lappalainen ja Niko Pippuri |
| Poissa (ja miten tieto välitetään) | - |
| Sprintti / viikko (esim. Sprint 2) | Sprint 3 |
| Mistä keskusteltiin, pääkohdat? | Sprint planning, työnjako ja edellinen sprintti. |

1) Tilannekierros (Scrum-tyyli)

| Nimi | Mitä tein edellisen palaverin jälkeen? | Mitä teen seuraavaksi? | Esteet / riskit |
| --- | --- | --- | --- |
| Samuli Kokko | Navigointi ja autentikointi | Palaverissa määritetyt tehtävät |  |
| Niko Pippuri | Kaikki edellisessä sprintissä määritetyt asiat | Palaverissa määritetyt tehtävät | - |
| Nico Lappalainen | Kaikki edellisessä sprintissä määritetyt asiat | Palaverissa määritetyt tehtävät | - |

2) Päätökset ja sovitut asiat

| Päätös / sopimus | Perustelu (lyhyesti) | Vaikutus (mitä muuttuu) |
| --- | --- | --- |
| Työnjako viimeiselle sprintille | - | Projekti päivittyy |

3) Toimenpiteet (Action items) – konkreettiset tehtävät

| Tehtävä | Vastuuhenkilö | Deadline | GitHub Projects -kortti (linkki tai otsikko) | Valmis? (☐/☑) |
| --- | --- | --- | --- | --- |
| Authentication and Role management | Samuli Kokko | Sprint 2 | Authentication and Role management | ☑ |
| Admin Main Dashboard | Niko Pippuri | Sprint 2 | Admin Main Dashboard | ☑ |
| Home Location Setup | Niko Pippuri | Sprint 2 | Home Location Setup | ☑ |
| Medication Schedule Setup | Niko Pippuri | Sprint 2 | Medication Schedule Setup | ☑ |
| Admin Management | Niko Pippuri | Sprint 2 | Admin Management | ☑ |
| Meal Schedule Setup | Niko Pippuri | Sprint 2 | Meal Schedule Setup | ☑ |
| As an admin, I want to see a different interface than a regular user so that I can manage settings and monitor user data. | Samuli Kokko Nico Lappalainen Niko Pippuri | Sprint 2 | As an admin, I want to see a different interface than a regular user so that I can manage settings and monitor user data. | ☑ |
| As a user, I want to log in using my fingerprint so that I can access the application faster without entering my PIN code. | Samuli Kokko | Sprint 2 | As a user, I want to log in using my fingerprint so that I can access the application faster without entering my PIN code. | ☑ |
| As a user, I want to log in using a username and a PIN code so that my access to the application is secure and simple. | Samuli Kokko | Sprint 2 | As a user, I want to log in using a username and a PIN code so that my access to the application is secure and simple. | ☑ |
| Home Area (Geofence) Definition | Niko Pippuri | Sprint 3 | Home Area (Geofence) Definition | ☐ |
| Location Permission and Tracking | Niko Pippuri | Sprint 3 | Location Permission and Tracking | ☐ |
| As a user, I want to allow GPS location access so that the application can monitor my location. | Niko Pippuri | Sprint 3 | As a user, I want to allow GPS location access so that the application can monitor my location. | ☐ |
| Location History and Admin View | Niko Pippuri | Sprint 3 | Location History and Admin View | ☐ |
| As an admin, I want to view the user’s location status and history so that I can monitor movements over time. | Niko Pippuri | Sprint 3 | As an admin, I want to view the user’s location status and history so that I can monitor movements over time. | ☐ |
| Advanced Mobile | Samuli Kokko | Sprint 3 | Advanced Mobile | ☐ |
| Math Poster | Samuli Kokko | Sprint 3 | Math Poster | ☐ |
| GPS Location Monitoring | Niko Pippuri | Sprint 3 | GPS Location Monitoring | ☐ |
| As an admin, I want to receive alerts when the user leaves the home area so that I can react immediately. | Niko Pippuri | Sprint 3 | As an admin, I want to receive alerts when the user leaves the home area so that I can react immediately. | ☐ |
| Business Plan | Samuli Kokko | Sprint 3 | Business Plan | ☐ |
| Budget and financial calculations | Samuli Kokko | Sprint 3 | Budget and financial calculations | ☐ |
| As a user I want to reset or change password | Samuli Kokko | Sprint 3 | As a user I want to reset or change password | ☐ |
| As an user and admin I want a polished UI | Nico Lappalainen | Sprint 3 | As an user and admin I want a polished UI | ☐ |
| Documentation update | Samuli Kokko | Sprint 3 | Documentation update | ☐ |
| As an user I want to receive alerts of events | Nico Lappalainen | Sprint 3 | As an user I want to receive alerts of events | ☐ |

4) Päivitykset GitHub Projectsissa / repossa

| Mitä päivitettiin? | Missä? (sarake/board/branch) | Todiste (linkki/otsikko) | Huom. |
| --- | --- | --- | --- |
| Kävimme kaikki tiketit läpi ja siirsimme ne oikeisiin sarakkeisiin | Backlog | https://github.com/orgs/Mobiilikehitysprojekti-ryhma-1/projects/2/views/1 | Tiketit eivät olleet ajan tasalla |

5) Parking lot (asiat jotka jäivät auki)

•  Advanced video - aihe

6) Seuraava palaveri

| Kohta | Täytettävä arvo |
| --- | --- |
| Päivämäärä ja kellonaika |  |
| Tavoite (1 lause) |  |
| Ennakkotehtävät (kuka valmistautuu mihin) |  |